Meeting - Organization of the project
Meeting 01 - 11.11.2016 and 2nd Meeting (14.11.2016)

Communication
  - Slack: Well structured, separate tasks, different channels, files can be shared (ebci-team.slack.com)

Tasks, Teams
  - Project management (Collect documentation, report, comprehension booklet, takes care of deadlines)
      - Frontend – Denise (one month)
        - Steven, Matthias, Denise
      - Backend – Hadish
        - e1 else
  - API?
  - Software-Ergonomics (Usability) (Steven, Matthias, Denise)
    - Requirements of the web application regarding eye tracking etc.
    - Graphic Design: Sketch of the GUI, colors etc.
    - User experience
    - DIN EN ISO 9241 (Grundsätze der Dialoggestaltung)
  - Frontend (Steven, Matthias, Denise)
    - Web application: Javascript, HTML5, CSS3
      - Popcorn.js
      - YouTube API
  - Backend
    - Gesture Control
    - BCI
    - Eye-Tracking (Smyrnov, Min, Yessi)
    - Database
    - Algorithm to extract similarities between users based on emotions
  - Task management tool (Basecamp, GitLab, Trello)
  - Options: Python, Java, Photoshop?

Architecture
- MVC-Pattern (Model = Database)
- Django (Python)
- Depends on Framework
  - BCI: Smyrnov
  - Eye-Tracking: Min, Yessi
  - Praktikum Objective
    - Suitable application scenario for people who can’t move -> show videos saved in a multimedia database
    - Capture and record signals about eye-movements, brain electric signals and GSR shimmer -> match them on the basis of timestamps
    - Translate this information into meaningful controls for operating an interface -> if the system notice that a user gets aggressive it should propose other videos in a kind of video preview
    - Results are filtered based on day time
    - Implement prototype interface applications for executing the usage scenarios
    - Validate/evaluate your findings
    - Eye and BCI and active input
    - Simultaneous commands
    - Assisting eye input with passive BCI (Feedback, Error control)
    - Personalized interfaces -> In which way should it be personalized? Settings? Different arrangement of GUI elements? Colors? Video preview?
    - Relevance feedback
    - Web Browsing, Typing and Multimedia processing… Depends on group size and interest
    - Search function, keyboard, elements in the UI, video player, video preview
    - Weighting function of the video

        - Decide what's gonna be implemented.
Lab streaming layer lss
Meetings
  - Fix Date weekly on the university
  1. Tuesday 18:00 (optional)